Business Problem Statement

MasterControl QAL Lead Scoring Project

1. Business Problem

MasterControl provides quality (Qx) and manufacturing (Mx) management software to life sciences organizations, including pharmaceutical, biotech, and medical device companies. While the Qx product line demonstrates a strong conversion rate from Qualified Activity Lead (QAL) to Sales Qualified Lead (SQL) and beyond (19.7%), the newer Mx product significantly underperforms, with a conversion rate of only 12.7%.

This 7-percentage-point gap represents a 55% performance difference and indicates substantial unrealized pipeline value for a product that MasterControl is actively investing in growing. Sales Development Representatives (SDRs) are responsible for working QALs but face limited daily capacity for calls and outreach. Currently, SDRs lack a systematic, data-driven method to prioritize which leads to contact first, particularly for Mx.

MasterControl believes the underperformance of Mx is not due to product quality, but rather to suboptimal targeting specifically, reaching the wrong types of companies or the wrong roles within those companies. Without better insight into which leads are most likely to progress, SDR effort may be misallocated, resulting in missed opportunities and inefficient use of sales resources.

2. Benefit of a Solution

A data-driven lead scoring solution would enable MasterControl to prioritize high-probability Mx leads and allocate SDR effort more effectively. By identifying the account characteristics, job titles, and lead sources most strongly associated with progression to SQL or beyond, the company can:

- Improve Mx conversion rates by focusing sales outreach on the most promising leads

- Increase sales productivity by reducing time spent on low-probability prospects

- Refine the Ideal Customer Profile (ICP) for Mx to improve future targeting

- Inform marketing strategy by distinguishing lead volume from lead quality

- Recover potential value from recycled leads by identifying those worth re-engaging

Ultimately, a successful solution would support more efficient pipeline growth and accelerate adoption of the Mx product line.

3. Success Metrics

Project success will be evaluated using both business and analytics metrics:

- Primary business metric: Improvement in Mx QAL-to-SQL (or better) conversion rate relative to the current 12.7% baseline

- Model performance metrics: Ability of the model to accurately rank leads by likelihood of progression, using metrics appropriate for imbalanced classification (e.g., AUC-ROC)

- Practical impact: Whether a model-recommended subset of Mx leads converts at a meaningfully higher rate than leads selected under the current process

- Actionability: The extent to which model outputs translate into clear, executable prioritization guidance for SDRs

A project will be considered successful if it provides measurable conversion lift and produces insights that can be directly applied to sales operations.

4. Analytics Approach

This project will follow the CRISP-DM framework, beginning with business understanding and data exploration before advancing to modeling and evaluation.

The analytical task is a binary classification and ranking problem, where the objective is to estimate the probability that a given QAL progresses to the next sales stage. The target variable will be defined as:

- Success (1): Leads that progress to SQL, SQO, or Won

- Failure (0): Leads that are recycled, excluded, or otherwise do not progress

The dataset consists primarily of categorical variables describing account attributes, contact titles, lead source characteristics, and product interest. Exploratory data analysis will be used to identify patterns and relationships that inform feature engineering and model selection in later phases.

5. Scope

In Scope

- Analysis of historical QAL data to understand drivers of lead progression

- Comparison of Mx and Qx performance to identify sources of the conversion gap

- Development of a lead scoring framework to rank leads by likelihood of progression

- Identification of high-value account and title profiles for Mx

Out of Scope

- Predicting deal size or revenue outcomes

- Real-time CRM integration or production deployment

- Causal inference or experimental design to explain why leads convert

- Analysis of existing customer upsell opportunities

Future extensions may include external data enrichment, longitudinal analysis of recycled leads, or operational deployment of the scoring framework.

6. Project Details

The project will be executed by a student analytics team as part of the MSBA capstone course. Key milestones include completion of the business problem statement, group exploratory data analysis, model development and evaluation, and final presentation of findings and recommendations to the sponsor

EDA modelling

  - Business Problem (refined)

Mx leads convert to SQL or beyond at a significantly lower rate (12.7%) than Qx leads (19.7%), indicating potential inefficiencies in lead targeting and prioritization. SDRs have limited capacity and need a way to focus outreach on leads most likely to progress.

Analytic Problem

Using historical QAL data, identify the account characteristics, contact attributes, and lead source factors that are most predictive of lead progression, with a particular focus on improving Mx performance.

Target Variable

Create a binary outcome:

- 1 (Progressed): SQL, SQO, Won

- 0 (Not progressed): Recycled, Excluded, Lost, MQL, INQ

- Exclude leads still in progress (missing next stage)